## Slide 1: Agile Presentation
By Brandon Hornick

## Slide 2: Explaining Agile Roles
Scrum Master
  Leads the entire Scrum process
  Focal point is to make things easier
  Ensures the team follows Agile practices.
Product Owner
  Represents stakeholders
  prioritizes the backlog
  ensures the team delivers value according to customer satisfaction
Development Team
  Responsible for delivering product
  Consistent product incrementation
  (West 2024)

## Slide 3: Explaining agile phases
Initiation:
    Define the project's overall vision and goals (subject to change).
Planning:
    Create the product backlog and plan sprints (also subject to change).
Execution:
    Develop the product in increments following the agile process.
Review:
    Daily Sprint review meetings to ensure the team and product is where it needs to be.
Retrospective:
    Sprint retrospectives often to reflect on the team's process and make improvements based on suggestion.
    (Clesham 2024)

## Slide 4: Waterfall model
Phases:
    Requirements, Design, Implementation, Verification, Maintenance
Advantages:
    Easy to Manage and Track Progress
    Clear Milestones and Deliverables
Disadvantages:
    Inflexible to Changes (Hoory 2024)
    Late Discovery of Issues
How the Project would have been different:
    There were many changes during the project, the waterfall approach would have made these changes extremely difficult
    No incremental development, which means no feedback from clients like we had in the agile approach.
    (Radigan 2024)

## Slide 5: Waterfall or agile?
Agile holds better flexibility through incremental development
Agile focuses on customer's during development with constant communication
Waterfall has more relaxed deadlines
Waterfall keeps momentum better due to less flexibility
Agile has better refinement with daily sprints and retrospectives
Waterfall is more structured and stricter
Winner: Agile

## Slide 6: references
Radigan, D. (n.d.). Agile vs. Waterfall Project Management. Atlassian. https://www.atlassian.com/agile/project-management/project-management-intro
Hoory, L. (2024, May 29). What is waterfall methodology? here’s how it can help your project management strategy. Forbes. https://www.forbes.com/advisor/business/what-is-waterfall-methodology/
Micheál Clesham (2023, November 9). 5 stages of the Agile System Development Life cycle. BrightWork.com. https://www.brightwork.com/blog/5-stages-of-the-agile-system-development-life-cycle
West, D. (n.d.). A deep dive into scrum team roles. Atlassian. https://www.atlassian.com/agile/scrum/roles